⚡ THE GENIE ENGINE Your Wish. Your Plan. Your Blueprint. FORGEIQ The AI-Powered Strength & Athletic Performance Platform The Complete Company-Building Blueprint Prepared for: Bryson Sophomore CS/Engineering ¦ University at Buffalo Backend Lead, WeightRoom Platform ¦ NCAA Shot Put Athlete ¦ AI Builder

| TARGET VALUATION $10M+ ARR Exit | TIMELINE TO $1M ARR 36–48 Months | UNFAIR ADVANTAGE You ARE the customer |
| --- | --- | --- |

# EXECUTIVE SUMMARY

You are a sophomore computer science student who is also a competitive NCAA shot put athlete and the sole backend engineer of a live multi-tenant strength and conditioning SaaS platform. You have interest in building AI systems. You want to build a multi-million dollar company.

This is not a coincidence of interests. This is a singular, convergent unfair advantage. The company you are going to build already has its first customer — you. It has its first domain expert — you. It has its first technical architect — you. What it needs is the plan to go from the WeightRoom Platform you are already building to a company that generates millions in recurring revenue by selling AI-powered athletic performance intelligence to the same NCAA programs, pro teams, private training facilities, and athletes that you already live inside of.

The company is called ForgeIQ. The thesis is simple: strength and athletic performance data is extraordinarily rich, almost universally unanalyzed, and has a direct causal relationship with competitive outcomes. Every NCAA strength coach collects data. Almost none of them have AI that tells them what to do with it. That is the gap. That is the company.

## The Stated Wish vs. The Underlying Wish

| Dimension | Detail |
| --- | --- |
| Stated Wish | Build a multi-million dollar company using CS, athletics, and AI |
| Underlying Wish | Build something that matters at the intersection of everything you already are — and have it generate the kind of financial independence that lets you keep building forever |
| The Vehicle | ForgeIQ: AI-powered strength and athletic performance platform targeting NCAA programs, D1 athletics departments, and elite training facilities |
| Why This Works | You have domain expertise (athlete + WeightRoom Platform), technical foundation (Azure Functions, SQL, TypeScript), and live production experience that most startup founders spend 2 years trying to acquire |

## The 10-Step Primary Path

- Productize WeightRoom Platform: transform your current backend into a clean, documented, multi-tenant SaaS product

- Build the ForgeIQ AI layer: training load prediction, readiness scoring, periodization optimization using your real data

- Acquire your first 3 paying customers from the NCAA programs you already have access to

- Launch a public MVP and build a waitlist of 100+ interested programs

- Raise a pre-seed round of $150K–$500K from athlete-focused angels and sports tech VCs

- Hire your first team member — a sales-focused co-founder or BD hire who can sell while you build

- Reach $50K MRR ($600K ARR) within 18 months of first paying customer

- Expand into adjacent verticals: private training facilities, high school elite programs, individual athlete subscriptions

- Raise a Seed round ($1.5M–$3M) to hire a sales team and accelerate product

- Hit $1M ARR within 36–48 months. The company is worth $8M–$15M. The wish is fulfilled.

| FIRST ACTION | This week: Write a one-page document describing ForgeIQ to a strength coach. What problem does it solve? What does it cost? What does it do that they cannot do themselves? If you cannot write this clearly, the next 4 years will be unclear. Start with the words. |
| --- | --- |

# SECTION 1: FULL SITUATION ANALYSIS

## The Market You Are Entering

The sports technology market is enormous and rapidly growing. The strength and conditioning software segment specifically is underserved — dominated by legacy platforms that were built before AI was viable and before the data volumes that modern S&C programs generate became the norm.

| Dimension | Current State |
| --- | --- |
| Global sports tech market | $30B+ and growing at ~20% annually. Shot put-level large. |
| NCAA athletics programs | 1,100+ Division I programs. Average S&C budget: $200K–$2M/year. Most spend <1% on software. |
| D1 strength coaches | ~3,000 active D1 strength coaches. They buy software. They renew software. They influence peers. |
| Private training facilities | 25,000+ in the US alone. $2B+ market. Underserved by enterprise software. Price-sensitive but volume-large. |
| AI in sports analytics | Early-stage. Most AI sports tech is focused on video (Hudl, Catapult). Load/strength AI is nearly nonexistent at the practical level. |
| Key gap | Every S&C program collects force plate data, GPS load data, session RPE, lift numbers. Almost none have a system that synthesizes this into predictive recommendations. That is ForgeIQ. |

## Your Starting Position — Unfair Advantages Inventory

| Advantage | Why It Matters |
| --- | --- |
| Live Production System | WeightRoom Platform is not a toy. It is a live multi-tenant SaaS backend with a real schema, real auth, real data architecture. This is 18 months of work most founders have to do before they can even talk to customers. |
| Domain Expert Status | You are a competitive NCAA shot put athlete. You train in the weight room at the level your customers do. You understand what readiness feels like. You understand periodization from the inside. This is rare and irreplaceable. |
| Technical Foundation | Azure SQL, Azure Functions, TypeScript, Microsoft Entra ID, multi-tenant architecture, RLS, audit logging — you have built a production-grade backend at 19-20 years old. This is your moat. |
| Institutional Access | University at Buffalo has an athletics department. You are embedded in it. Your first customer conversations happen in the weight room you already train in. |
| AI Systems Interest | You have an explicit goal to build AI systems. ForgeIQ's AI layer is the direct application of that interest. The product roadmap and your learning roadmap are the same document. |
| Zero Competition Knowledge | Almost every strength coach you will talk to in the next 12 months has never seen an AI-powered load prediction tool. You will be showing them something that does not exist yet. First-mover advantage in a specific niche is real. |

## The Gap Map: Current → Multi-Million Dollar Company

| Gap | What Must Change |
| --- | --- |
| Business model clarity | WeightRoom Platform is not yet productized with a clear pricing model. Must define: per-seat, per-program, or per-athlete pricing before the first sales conversation. |
| Sales experience | Zero formal sales experience. This is the biggest non-technical gap. The plan addresses this directly. |
| AI implementation | Interest and intent, but not yet built. The AI layer is the product differentiator. It must be built and it must work. |
| Legal structure | No LLC or C-Corp yet. Must be formed before taking any money or signing any contracts. |
| Co-founder | Solo founding is viable but harder for fundraising and sales. The plan includes a co-founder search strategy. |
| Capital | Currently self-funded through student resources. First external capital needed around Month 12–18. |
| Customer discovery | WeightRoom Platform has users but they are not yet paying customers of ForgeIQ specifically. First dollar of revenue must be earned. |

# SECTION 2: ALL VIABLE STRATEGIES

Five distinct company-building strategies exist for ForgeIQ. The primary path blends elements of all five. Each is fully mapped.

## Strategy 1: Bottom-Up NCAA Land-and-Expand (PRIMARY — Recommended)

Start with 1–3 NCAA programs where you have personal access. Give them a deeply discounted or free version. Use their data (with permission) to train your AI models. Build case studies. Use case studies to acquire paying customers at adjacent programs. Expand upward in prestige tier as revenue grows.

- Why this wins: NCAA coaches are a small community. Word of mouth between S&C coaches is the most powerful sales channel in this market. One coach at a conference program who becomes an evangelist is worth more than $50K in paid ads.

- First target: The UB Athletics S&C department. You are already embedded. Ask for a formal pilot agreement. Get it in writing. This is your reference customer.

- Pricing model: Per-program annual contracts. Entry: $6,000/year for a small program (1–5 sports). Mid-tier: $15,000/year (6–15 sports). Enterprise: $30,000–$60,000/year (D1 full department). This is SaaS pricing that a typical S&C budget can absorb.

- Expansion path: Land one sport within a program → expand to all sports → expand to adjacent programs within the conference → expand to programs in other conferences.

- Timeline to first revenue: 6–9 months. Timeline to $600K ARR: 18–24 months.

- Risk: Low-to-medium. NCAA programs have long procurement cycles. Expect 60–90 day sales cycles even for small programs. Budget accordingly.

## Strategy 2: The AI-First Product Strategy (Parallel — Required)

The competitive moat for ForgeIQ is not the data collection layer — that exists everywhere. The moat is what the AI does with the data. Build the AI layer as the headline product feature, not an afterthought.

- Core AI features: Training load prediction (7-day readiness forecast per athlete), periodization optimization (recommend next week's program based on current adaptation), injury risk scoring (flag athletes whose load patterns precede historical injury events), competition readiness index (single number from 0–100 per athlete).

- Data moat: Every program that uses ForgeIQ adds to the training dataset. More data = better models = better recommendations = harder to replicate. This is the flywheel.

- Technical implementation: Start with classical ML (XGBoost, Random Forest) on tabular strength/load data. Move to LSTM/Transformer architectures for temporal sequence modeling as data volume grows. Azure ML or AWS SageMaker for model serving.

- Model validation: Partner with a UB kinesiology or sports science researcher to validate AI outputs against published sports science literature. This creates academic credibility that sales teams can use.

- Timeline: MVP AI features in 6 months. Production-quality models in 18 months (requires sufficient data volume from early customers).

## Strategy 3: The Individual Athlete B2C Wedge

In parallel with the NCAA B2B path, launch a consumer-facing product for serious individual athletes (competitive powerlifters, Olympic hopefuls, elite high school athletes). Lower price point ($15–$50/month), self-serve, no sales process required.

- Why it matters: B2C gives you data volume faster than B2B. Every individual athlete using the platform trains your models. The B2C product also serves as a marketing channel — athletes talk to coaches, coaches become institutional customers.

- Product: ForgeIQ Athlete — personal training load tracker with AI readiness scoring. Sync with wearables (Apple Health, Garmin, Whoop), manual lift logging, weekly AI-generated training recommendations.

- Distribution: Instagram, TikTok, Reddit r/weightlifting, r/trackandfield, r/strength_training. Your identity as a competitive shot putter is a distribution asset — you are the authentic voice.

- Monetization: Freemium. Free: manual logging + basic charts. Paid ($19/month): AI readiness score + recommendations + full analytics. Annual ($149/year): add competition peaking planner.

- Timeline: Launch in Month 4–6 alongside early B2B pilots. Target 500 paying users within 12 months = $9,500/month MRR from B2C alone.

## Strategy 4: The Research & Institutional Partnership Path

Partner with UB's kinesiology, exercise science, or sports science departments to conduct AI-assisted research on training load and athlete performance. This gives you academic credibility, data access, and publication-level validation of your models — which is worth more than any marketing spend.

- How to initiate: Walk into the UB Kinesiology department this month. Ask a professor who studies training load or athlete monitoring if they want to collaborate on an AI-assisted research project. You bring the platform; they bring academic rigor and publication pathways.

- What you get: A published paper with your name on it that validates ForgeIQ's approach. This is a sales tool. 'Our platform is backed by peer-reviewed research from UB' closes deals that competitor demos cannot.

- SBIR/STTR opportunity: NSF and NIH both fund sports science / human performance technology research through their SBIR programs. A UB faculty co-investigator + your platform = a credible $150,000–$300,000 SBIR Phase I application. This is non-dilutive funding.

- Timeline: Research partnership initiated in Month 1–2. First paper submitted in Month 12–18. SBIR application in Month 6–12.

## Strategy 5: The Accelerator / Venture Path (Year 2+)

After proving the concept with 3+ paying customers and $10K+ MRR, apply to sports-tech-focused accelerators and seek angel/VC investment to accelerate growth.

- Target accelerators: Y Combinator (batch applications February and September), Techstars Sports Accelerator, Nike+ Accelerator, Stadia Ventures, SeventySix Capital. These programs provide $125K–$500K in capital plus invaluable network access.

- VC targets: SeventySix Capital (sports tech focused), Sapphire Sport, Elysian Park Ventures, the MLSE LaunchPad fund. These firms specifically invest in sports technology at the seed stage.

- Timing: Do not approach VCs before you have $10K+ MRR and 3+ paying customers. Before that point, you are asking them to bet on a concept. After that point, you are showing them a business.

- Valuation expectation: At $10K MRR with strong growth, a pre-seed or seed round at $2M–$5M post-money valuation is realistic in the current sports tech market.

# SECTION 3: THE PRIMARY EXECUTION PLAN

Six phases. Each phase has a specific purpose, deliverables, and exit conditions. Nothing is optional within a phase. Every phase unlocks the next.

PHASE 1: FOUNDATION — PRODUCTIZE & VALIDATE ⏱ Months 1–3

Purpose: Transform the WeightRoom Platform from a team project into a product that an external customer could pay for and get value from. Simultaneously validate that real coaches will pay for what you are building.

### Month 1: Business Foundation

- Form an LLC (or C-Corp if you plan to raise VC) in Delaware. Cost: $89 on Stripe Atlas or $50 on Clerky. Do this before any customer conversation.

- Open a business bank account. Mercury (mercury.com) is free and built for startups.

- Write the ForgeIQ one-pager: Problem, Solution, How it works, Pricing, Who we are. One page. No jargon.

- Conduct 10 customer discovery interviews with strength coaches — at UB, at other programs you have access to through your athletics network. Record them. Listen more than you talk. Ask: 'What do you wish your current software could do?' NOT 'Would you use my product?'

- Define your pricing tiers. Write them down. Commit to them. You will adjust later, but starting with a clear price prevents 6 months of confusion.

### Month 2: Product Productization

- Audit WeightRoom Platform against a paying-customer standard. Can an external coach log in, create athletes, assign programs, and see reports — without you being involved? If not, fix it.

- Build a proper onboarding flow: email verification, team setup wizard, first athlete import, first program assignment. Customers who cannot onboard themselves never become happy customers.

- Write technical documentation: API reference, data model overview, integration guide for common fitness trackers. This signals seriousness to institutional buyers.

- Create a demo environment with realistic seed data (the Buffalo Throws program data you already have is perfect). A great demo closes deals.

### Month 3: First Customer Acquisition

- Present ForgeIQ to the UB Athletics S&C department formally. Use your one-pager. Show the demo. Ask: 'Would you be willing to be our founding partner program at no cost for 6 months in exchange for feedback and a testimonial?'

- Target: Sign 1 founding partner agreement (even at $0) within Month 3.

- Apply to the UB Bulls Launch accelerator or any UB entrepreneurship competition. $5K–$25K in non-dilutive prize money is real capital at this stage.

- Begin the SBIR research: identify a UB faculty member studying athlete monitoring or training load. Schedule a meeting.

| PHASE 1 EXIT | LLC formed. One-pager written. 10 customer discovery interviews completed. Product can be used by an external customer. One founding partner signed. UB accelerator application submitted. |
| --- | --- |

PHASE 2: AI LAYER BUILD + EARLY REVENUE ⏱ Months 4–9

Purpose: Build the AI features that differentiate ForgeIQ from every other training platform. Acquire first 3 paying customers. Reach $5K MRR.

### The ForgeIQ AI Roadmap — Build in This Order

- Feature 1 — Athlete Readiness Score (Month 4–5): A single 0–100 number per athlete per day. Inputs: sleep (from wearable or self-report), session RPE, training load history, heart rate variability if available. Model: start with a weighted scoring algorithm (not ML). This is fast to build and immediately valuable to coaches.

- Feature 2 — Training Load Spike Detection (Month 5–6): Flag any week where an athlete's acute:chronic workload ratio exceeds 1.3. This is evidence-based sports science (Tim Gabbett's research) wrapped in software. Coaches know this research; seeing it automated is immediately credible.

- Feature 3 — Load Prediction (Month 6–8): Given an athlete's planned program, predict their cumulative load for the next 7 days and flag if they are trending toward a spike. Inputs: planned sessions, historical load response, current readiness. Model: XGBoost regression on tabular features. This requires sufficient data — your founding partner programs provide it.

- Feature 4 — Competition Readiness Index (Month 7–9): For athletes with a competition date defined, generate a taper recommendation and a readiness forecast for competition day. This is the shot put peaking protocol from your athletic experience, translated into an AI model. You built the training plan for yourself — now build it for 10,000 athletes.

### Sales Execution — Month 4–9

- Month 4: Convert the UB founding partner from $0 to a paid contract at $3,000/year. Small, but the first dollar matters enormously.

- Month 5–6: Identify 5 more NCAA programs. LinkedIn outreach to their S&C directors. Email: one paragraph, one question, one link to a demo video.

- Month 7: Convert 2 of those 5 outreach programs to paying customers at $6,000–$12,000/year each.

- Month 8–9: Launch ForgeIQ Athlete (B2C) on Product Hunt. Target 200 free users, 50 paid users at $19/month.

- Month 9 MRR target: $5,000–$8,000 ($60K–$96K ARR run rate).

| PHASE 2 EXIT | AI Readiness Score live in product. 3+ paying customers. $5,000+ MRR. 200+ users in ForgeIQ Athlete B2C. Demo video produced and used in every sales conversation. |
| --- | --- |

PHASE 3: GROWTH ENGINE + FUNDRAISING ⏱ Months 10–18

Purpose: Build a repeatable sales motion. Raise pre-seed capital to hire a sales resource. Reach $25K MRR.

### The Sales Playbook — Standardize Every Step

- Lead generation: NCAA S&C directors on LinkedIn (search: 'Director of Strength and Conditioning' + 'NCAA'). Conference websites list every program's S&C staff. Build a list of 500 contacts.

- Outreach email: Subject: 'AI readiness scoring for [School Name] football / basketball / [sport]'. Body: 2 sentences about what ForgeIQ does, 1 sentence about a result from a current customer, 1 question: 'Would you have 20 minutes to see what we built?' Do not oversell. Get the meeting.

- Demo flow: 5 min — understand their current pain. 10 min — show ForgeIQ with their sport's data (pre-seeded). 5 min — Q&A. Close: 'Can I send you a pilot agreement for 90 days?'

- Follow-up: Same day — summary email. Day 3 — check-in. Day 7 — case study from another program. Day 14 — 'Do you have questions about the agreement?' After 21 days without response — one final email, then move on.

- Contract: Annual subscription only. No month-to-month for institutional customers. Setup fee of $500–$1,000 for onboarding and data migration.

### Fundraising — Month 12–15

- Pre-seed target: $300K–$600K at $2M–$3M pre-money valuation

- Use funds for: first sales hire ($70–80K), product engineering (your own salary or a second developer), marketing ($30–40K), and 18 months of runway

- Investor targets: athlete-turned-investor angels (track LinkedIn for retired pro athletes who invest), sports tech angels, Buffalo/NY regional angels, university-affiliated angel networks

- Apply to Y Combinator in Month 12 regardless of revenue stage. Getting in would be transformative. Not getting in provides invaluable feedback.

- Apply to Techstars Sports Accelerator (Austin) — sports-specific, strong network, $120K for 6% equity

- Pitch deck: 10 slides. Problem, Solution, Market, Product Demo, Traction, Business Model, Team, Roadmap, Competition, Ask. Nothing more.

### Month 18 State

- $20K–$30K MRR ($240K–$360K ARR)

- 8–15 paying institutional customers

- 500+ ForgeIQ Athlete paid subscribers

- Pre-seed capital raised or accelerator accepted

- First sales hire onboarded

| PHASE 3 EXIT | $25K MRR. 10+ paying institutional customers. Pre-seed capital raised ($300K+) OR accelerator accepted. Sales playbook documented and replicable by a hire. |
| --- | --- |

PHASE 4: SCALE + MARKET LEADERSHIP ⏱ Months 19–30

Purpose: Build the team, accelerate product, and establish ForgeIQ as the recognized AI platform for NCAA strength programs. Reach $80K MRR ($1M ARR).

### Team Building — Priority Order

- Hire 1 — Sales/CS Lead (Month 18–20): This person owns revenue. They run outreach, demos, follow-ups, renewals, and expansions. You stop doing sales and go back to building. Target: someone with 2–3 years of SaaS sales experience in sports or education tech. Salary: $60K base + 10–15% commission.

- Hire 2 — Full-Stack Engineer (Month 22–24): Reduces your bus factor on the platform. The second engineer focuses on frontend (React) and AI feature implementation while you own backend and architecture. Target: a recent CS grad from UB or a strong bootcamp grad. Salary: $80–95K.

- Hire 3 — Data Scientist / ML Engineer (Month 24–28): Owns the AI models once data volume justifies dedicated ML work. Until then, you build the models. Target: someone with sports science background + ML skills. This intersection is rare and valuable.

### Product Expansion — Phase 4 Roadmap

- Wearable integrations: Whoop, Garmin, Apple Health, Polar — automated load data ingestion without manual logging

- Video-correlated AI: integrate with existing video platforms (Hudl, Dartfish) to correlate technique quality data with load data

- Injury risk module: historical injury data + load spike patterns → 14-day injury risk forecast per athlete. This is the highest-value AI feature for institutional buyers.

- Team benchmarking: anonymous cross-program benchmarking — 'your program's load management ranks in the 78th percentile of NCAA programs.' Coaches respond viscerally to this.

- Coach mobile app: real-time session monitoring from a phone, not a laptop

### Market Expansion

- Pro team pilot: identify 2–3 minor league sports teams (AHL, MiLB, USL) with limited budgets but real S&C programs. Prove the enterprise sales motion at a smaller scale.

- High school elite: Nike Sports Camps, IMG Academy, prep school athletics programs. $2,400–$4,800/year price point. Massive volume opportunity.

- Military fitness programs: DoD HPRC (Human Performance Resource Center) — they fund and adopt sports science technology. A government contract here changes the company's trajectory.

| PHASE 4 EXIT | $80K MRR ($1M ARR). 40+ paying institutional customers. Team of 4–5. Seed round raised ($1.5M–$3M) or path to profitability clearly defined. |
| --- | --- |

PHASE 5: THE $10M COMPANY ⏱ Months 30–48

Purpose: Execute the Seed-funded growth plan. Build toward Series A metrics. The company is worth $10M+ in annual recurring revenue terms at exit or fundraising. The wish is fulfilled.

- $3M ARR milestone: Achieved at approximately Month 36–42 with strong net revenue retention (>110%) and continued enterprise expansion. At this point, the company has raised $5M+ in total funding or is profitable.

- Product moat at this stage: ForgeIQ's AI models have been trained on data from 100+ athletic programs. The model quality gap between ForgeIQ and any new entrant is 3–5 years of data collection. The moat is defensible.

- Exit optionality: At $3M ARR, strategic acquirers emerge: Catapult Sports (ASX: CAT), Hudl, Polar, WHOOP, or large sports media companies (ESPN, NBC Sports). Typical ARR multiple for profitable sports tech SaaS: 8–15x. At $3M ARR: $24M–$45M acquisition value. At $5M ARR: $40M–$75M.

- IPO or stay private: Most companies in this size range are acquired rather than IPO'd. The acquisition path is faster and delivers strong outcomes for a founding team.

- Alternative: Series A at $5M ARR, targeting $20M–$30M raise to build toward $20M ARR and a strategic IPO or large acquisition. This is the 7–10 year path.

# SECTION 4: FINANCIAL BLUEPRINT

## Revenue Model — Fully Detailed

| Stream | Detail |
| --- | --- |
| ForgeIQ Institutional (B2B) | Annual contracts. Pricing: $6K (small program, 1–5 sports), $15K (mid, 6–15 sports), $30–60K (D1 full department). Target: 40 customers by Month 30. |
| ForgeIQ Athlete (B2C) | Freemium. Free tier: basic logging. Paid: $19/month or $149/year. Target: 2,000 paying users by Month 30. |
| Professional Services | Onboarding, custom integrations, data migration: $500–$2,000 per customer. One-time. Not the primary business but adds to Year 1 revenue. |
| Data licensing (Year 3+) | Anonymized, aggregated training load and performance data has value to equipment manufacturers (Nike, Rogue, Eleiko), wearable companies, and sports medicine researchers. Licensing model at scale: $100K–$500K/year additional revenue stream. |
| Government / DoD (Year 3+) | Military performance programs are large, long-contract, and credit-worthy. One SOCOM, USAF, or USMC human performance contract can be worth $500K–$2M/year. |

## Unit Economics — Per Customer

| Segment | ACV | Gross Margin |
| --- | --- | --- |
| Customer Segment | Annual Contract Value | Gross Margin |
| Small NCAA Program | $6,000/year | ~85% |
| Mid-Tier NCAA Program | $15,000/year | ~87% |
| D1 Full Dept. | $45,000/year | ~88% |
| B2C Annual | $149/year | ~92% |
| Pro Team | $60,000–$120,000/year | ~86% |

At 85%+ gross margins, ForgeIQ has SaaS-standard unit economics. Sales and marketing cost per customer (CAC) in the institutional market should be $500–$2,000 per customer (low, due to warm introductions via athletic networks). Payback period: 1–4 months. LTV:CAC ratio target: >10:1.

## Funding Roadmap

| Stage | Capital Strategy |
| --- | --- |
| Pre-Revenue (Now) | Bootstrap with $0. UB resources (compute, AWS/Azure credits for students, incubator space) are your infrastructure. Total spend: $0–$200/month. |
| Month 1–6: UB Resources | Apply to UB Bulls Launch ($5–25K prizes), UB NSF I-Corps ($2.5K grant + mentorship), UB Blackstone LaunchPad resources (free office hours, pitch coaching). |
| Month 6–12: Non-Dilutive | NSF SBIR Phase I application: $150–$300K if awarded. USATF or NSCA foundation grants: $5–15K. These are free money — pursue them all. |
| Month 12–18: Pre-Seed | $300K–$600K at $2–3M pre-money. Sources: sports angels, UB alumni investors, Midwest regional angels, YC/Techstars if accepted. |
| Month 24–30: Seed | $1.5M–$3M at $8–15M pre-money. Sources: SeventySix Capital, Sapphire Sport, Elysian Park, Stadia Ventures. Requires $25K+ MRR and strong retention. |
| Month 36–48: Series A or Exit | $10–20M at $40–80M pre-money OR strategic acquisition at $30–75M. ForgeIQ is a real company at this point. |

## Burn Rate Management

- Months 1–12: $0–$500/month total burn. Azure for Students + free tiers + bootstrapped. Every dollar of early revenue goes back into the business.

- Months 12–18: $3,000–$5,000/month (legal fees, incorporation costs, minimal tooling). Revenue should cover this by Month 15.

- Post-funding: Maintain 18+ months of runway at all times. Do not hire ahead of revenue. Do not buy before you need.

- Salary for you (Bryson): $0 until the company reaches $15K MRR. Then: $36K/year (1/2 market rate). Full market salary ($90–120K) after Series A or $50K+ MRR. This is the founder's sacrifice — and it pays back at acquisition.

# SECTION 5: SKILL & KNOWLEDGE ACQUISITION PLAN

Every skill you need to build ForgeIQ falls into four categories. Each has a specific acquisition path and timeline.

## Category 1: Technical Skills (Build the Product)

| Skill | Path & Timeline |
| --- | --- |
| Machine Learning (Applied) | Target: Build XGBoost models on tabular data, LSTM for time series, and deploy via Azure ML. Resources: Fast.ai (free), Kaggle competitions (sports datasets exist), Andrew Ng's ML course. Timeline: Functional ML in 3 months; production models in 9 months. |
| Data Engineering | Target: Build data pipelines from wearables → ForgeIQ DB. Tools: Azure Data Factory, dbt for SQL transforms, Apache Kafka for real-time streams. Timeline: 6 months to production pipeline. |
| React Frontend Depth | Already in your 10x dev blueprint. Timeline: 3 months to fluency. Priority: build the ForgeIQ dashboard that coaches use daily. |
| Mobile Development | React Native for the ForgeIQ Coach mobile app. Build after desktop product is solid. Timeline: Month 12–18. |
| MLOps | Model versioning, monitoring, retraining pipelines. Azure MLflow or MLflow open source. Timeline: Month 9–15. |

## Category 2: Business Skills (Build the Company)

| Skill | Path & Timeline |
| --- | --- |
| Sales (B2B SaaS) | Read: 'The Sales Acceleration Formula' (Roberge), 'From Impossible to Inevitable' (Ross). Do 20 cold outreach attempts per week starting Month 2. Every rejection teaches you something. Timeline: functional in 3 months; strong in 12 months. |
| Fundraising | Read: 'Venture Deals' (Feld & Mendelson). Watch: every YC startup school lecture on fundraising (free on YouTube). Attend: 2 pitch competitions in Year 1. Timeline: pitch-ready in 6 months. |
| Pricing Strategy | Study: 'Monetizing Innovation' (Ramanujam). Your pricing model will change 3 times. That is normal. Start with a number, validate it with customers, adjust. |
| Legal Basics | You do not need to become a lawyer. You need to understand: equity vesting (4-year cliff), IP assignment agreements, customer contracts, term sheets. Resources: YC's open-source legal docs (free), a 1-hour consult with a startup lawyer. |
| Financial Modeling | Build a 3-year SaaS financial model in Excel or Google Sheets. Rows: customers, ACV, churn, expansion, ARR, MRR, CAC, LTV. If you cannot model it, you cannot explain it to investors. |

## Category 3: Domain Knowledge (Own the Market)

| Domain | Acquisition Path |
| --- | --- |
| Sports Science — Training Load | Read: Tim Gabbett's research on Acute:Chronic Workload Ratio. Read: Inigo Mujika on tapering. Read: NSCA's 'Essentials of Strength Training and Conditioning.' You likely know much of this as an athlete — formalize it. |
| NCAA Athletics Operations | Understand: how S&C departments are structured, who has buying authority, what the annual budget cycle looks like, what the compliance constraints are (NCAA rules around third-party services). Talk to 10 S&C directors. |
| Sports Technology Landscape | Know your competitors cold: TrainHeroic, Teamworks, Kitman Labs, Catapult, Metrifit, Sparta Science. Know their pricing, their weaknesses, their customer profiles. This is competitive intelligence and it comes from their public websites and talking to their former customers. |
| AI in Sports — Research Track | Read: every paper in the Journal of Strength and Conditioning Research that mentions machine learning in the last 3 years. These papers are your product roadmap. |

# SECTION 6: NETWORK & RELATIONSHIP MAP

Every multi-million dollar company was built on specific relationships at specific moments. Here is who you need and exactly how to get them.

## Tier 1: Must Have Within 6 Months

| Relationship | How to Get Them |
| --- | --- |
| A paying customer (Head S&C Coach) | Your first paying customer is worth more than $6,000. They are your reference, your case study, your product feedback loop, and your sales weapon. Start with UB. Do not stop until you have a contract signed. HOW: Request a 30-minute meeting. Show the product. Ask: 'Would you use this if we built X?' Then build X and come back. |
| A technical co-founder or advisor | You are a backend engineer. You need a front-end engineer or a data scientist who can go deep on ML. Find someone through UB CS department, hackathons, or your existing WeightRoom Platform team. Offer equity (0.5–2% for an advisor, 10–25% for a true co-founder). |
| A sports science academic collaborator | UB Department of Exercise and Nutrition Sciences or Kinesiology. One professor who studies training load validation. Email them this week. Propose a research collaboration. They want publications; you want academic credibility. Win-win. |
| An entrepreneurship mentor | UB Blackstone LaunchPad, UB alumni entrepreneur network, or a local Buffalo tech founder. One person who has built a SaaS company before and will tell you the truth. Meet monthly. |

## Tier 2: Needed by Month 12

| Relationship | How & When |
| --- | --- |
| An angel investor with sports background | LinkedIn: search 'Angel investor' + 'sports' + 'former athlete'. Twitter/X: follow the sports tech investing community (@StadiaVentures, @SapphireSport). Warm intros through your UB athletics connections are 10x more effective than cold outreach. |
| A D1 S&C director at a Power 5 school | One reference customer at a major program changes your credibility tier overnight. HOW: Find them through conference championships where you compete. Through your existing S&C coaching staff. Through LinkedIn. The ask is a 30-day free pilot, not a purchase. |
| A YC alum or accelerator network member | Every YC company has alumni who do office hours. Go to YC's office hours (virtual, free). The network access alone is worth the application. |
| A sports tech lawyer | Not for general legal work — for term sheet negotiation when you raise money. Referral from your angel investor is the right path. Cost: $5,000–$15,000 for a seed round close. |

## Critical Conversation Scripts

### To a Head S&C Coach — First Meeting

| SCRIPT | "Coach, I'm building an AI platform that watches your training load data and tells you which athletes are at risk of overtraining, and which ones are ready to push harder. I'm a competitive shot putter here at UB and I built the backend for a multi-school strength platform. I'd like to show you what it does in 20 minutes. When do you have time?" |
| --- | --- |

### To a Potential Technical Co-Founder

| SCRIPT | "I'm building a SaaS platform at the intersection of AI and strength training. I have a live backend, 3 early customers, and a clear roadmap. I need someone strong in ML or frontend who wants to be a founding engineer with equity. The market is real, the timing is right, and I'm not stopping. Are you in?" |
| --- | --- |

### To a Sports Science Professor

| SCRIPT | "Professor, I'm building an AI system that models training load and readiness for NCAA athletes. I have a live platform with real athlete data. I'd like to propose a research collaboration: your academic rigor + my platform data = a publishable paper on AI-assisted training load monitoring. Interested in a 30-minute conversation?" |
| --- | --- |

### To an Angel Investor

| SCRIPT | "I'm building ForgeIQ — AI-powered load management for NCAA strength programs. I'm a collegiate athlete and the backend engineer of a live multi-school platform. We have [X] paying customers and [$Y] in MRR. The market is $2B+ and nearly no one has AI in it yet. I'm raising $[Z] and looking for investors who understand the sports space. Would you look at our deck?" |
| --- | --- |

# SECTION 7: CONTINGENCY PLAYBOOK

Every company hits obstacles. These are the 10 most likely failure modes for ForgeIQ, with complete response protocols.

### Obstacle 1: No One Will Pay (Worst Fear)

What it looks like: You have pitched 20 programs. Zero paid. Everyone says 'great idea' and does nothing. This is the most common early-stage startup death.

Diagnosis: There are only three causes: (1) the pain you are solving is not real enough to justify a purchase, (2) your price is wrong, (3) you are talking to the wrong person (influencer vs. decision-maker).

If pain is not real: Go back to customer discovery. Ask: 'What is the most painful part of your job right now?' If training load monitoring is not in their top 3 answers — you have the wrong problem. Pivot to what they actually say.

If price is wrong: Halve it. Ask for $3,000/year instead of $6,000. If they still will not pay, ask: 'What would you pay for this?' Their answer is your real price.

If wrong person: The S&C director recommends but does not always sign. The AD (Athletic Director) or CFO signs. Get to the decision-maker with the S&C director as your internal champion.

### Obstacle 2: A Well-Funded Competitor Announces

What it looks like: Catapult, TrainHeroic, or a well-funded startup announces an AI load management feature that sounds like ForgeIQ.

Response: This is validation, not extinction. Large incumbents executing AI features take 12–24 months to ship. You ship in weeks. Your advantage is speed and specificity.

Differentiation move: Go deeper on a niche. If Catapult goes broad with 'AI for all sports,' ForgeIQ goes deep with 'AI specifically optimized for NCAA strength sports (football, basketball, track).' Niche specificity beats broad features for the buyers who care about precision.

Data moat acceleration: Announce a founding partner program: any new customer who signs in the next 60 days gets lifetime pricing at 40% below list. Lock in customers before the competitor finishes building.

### Obstacle 3: The WeightRoom Platform Team Has IP Disputes

What it looks like: As WeightRoom Platform evolves toward ForgeIQ, other team members claim ownership of the underlying code or data.

Prevention (do now): Get written IP assignment agreements signed by every contributor to the WeightRoom Platform before you form the company. These agreements state that all code written for the project belongs to the entity, not the individual. Cost: $200–$500 in legal fees. Do this before anything else.

If dispute arises: Do not fight over the existing codebase — rewrite it. ForgeIQ's code is a new company's code. The WeightRoom Platform was a school project. They are separate. Consult a lawyer immediately.

### Obstacle 4: NCAA Compliance Issues

What it looks like: An NCAA compliance officer raises a concern about ForgeIQ's relationship with an athletic program as a student who also competes.

Reality: The NCAA's restrictions on student-athletes primarily cover compensation related to their athletic performance and endorsements. Building and selling software to athletic departments as a student-athlete entrepreneur is generally permitted. But verify this with your compliance office before signing any contract.

Response: Talk to UB's NCAA compliance officer proactively, before it becomes a problem. Ask: 'I'm building a software company that sells to athletic departments. Are there compliance considerations I should be aware of?' Get it in writing.

### Obstacle 5: Academic Performance Suffers

What it looks like: Startup work, athletics, and coursework simultaneously become unsustainable. GPA drops. Academic standing is threatened.

Non-negotiable: Maintain academic standing. A dropped GPA threatens your scholarship, your network access, and your credibility with investors who look at your profile.

Time management protocol: Startup work gets the hours that were previously 'unproductive.' Not hours stolen from coursework or sleep. Identify your 10 hours per week of low-value time (excessive social media, passive entertainment). Those become ForgeIQ hours.

When the company demands more: Drop one non-essential extracurricular. Not classes. Not athletics (it is your market access and your physical health). The extracurricular, not the core.

### Obstacle 6: You Cannot Raise Capital

What it looks like: You pitch 30 investors. No one writes a check. The company is stalling without capital.

First response: Do not need the capital. Every month you can delay fundraising is a month at a higher valuation. If you have $5K+ MRR, you can run ForgeIQ profitably on a shoestring. Investors will come to you once the numbers are undeniable.

Revenue-based financing: Pipe.com, Lighter Capital, and others offer revenue-based financing for SaaS companies with $10K+ MRR. Not equity. Not debt in the traditional sense. They take a % of future revenue. This unlocks capital without dilution.

Alternative: Apply to the SBIR program aggressively. A Phase I SBIR award ($150K) is non-dilutive and gives you the runway to build without investors.

### Obstacle 7: AI Models Do Not Work

What it looks like: You build the readiness score or load prediction model. It produces outputs that coaches do not trust or that are demonstrably wrong.

Root cause: Either insufficient data (too few athletes), poor feature engineering, or the wrong model architecture for the problem.

Response: Return to evidence-based scoring algorithms before ML. The Acute:Chronic Workload Ratio is a validated sports science formula, not ML. Implement it perfectly. Show coaches it matches what they already believe. THEN layer ML on top once you have more data and trust.

Data volume threshold: Reliable ML in this domain requires data from 500+ athletes across 6+ months of training. Until you reach that threshold, rule-based models are more trustworthy and more explainable. Explainability is as important as accuracy for coaches who need to defend their decisions.

### Obstacle 8: Key Person Risk — You

What it looks like: You are the only one who understands the entire system. If you get injured, burn out, or need to focus on athletics during a key period, the company stalls.

Prevention: Document everything. Architecture decisions, API contracts, onboarding flows, sales scripts. Write as if you will be hit by a bus tomorrow and someone needs to run the company from your documentation.

Co-founder priority: This is why having a technical co-founder or a second strong engineer matters. Distribute knowledge intentionally.

### Obstacle 9: Customer Churn

What it looks like: A program cancels after their annual contract. Churn begins to offset new customer acquisition. Net MRR growth slows.

Churn diagnosis: Every cancellation gets a cancellation interview within 48 hours. Ask: 'What would we have needed to do for you to renew?' The answer tells you what to build next.

Churn prevention protocol: QBR (Quarterly Business Review) with every customer. 30-minute call where you show them their program's data trends, highlight wins, and preview upcoming features. Customers who feel seen do not churn.

Target metrics: Gross revenue churn below 5%/year. Net revenue retention above 110%/year (expansions more than cover churn). These are the metrics that make SaaS companies worth 10–15x ARR.

### Obstacle 10: Burnout

What it looks like: 18 months in, you are running a company, training as a competitive athlete, and completing a CS degree. Everything feels hard and nothing feels like it is working.

This is a real risk: Burnout is the #1 company killer that does not show up on spreadsheets. It shows up 12 months before the company fails, disguised as loss of motivation, poor decision-making, and declining product quality.

Non-negotiables that prevent it: 8 hours of sleep per night. Athletics training maintained — it is mental health infrastructure, not a luxury. One day per week with no company work (use Sunday). These are not negotiable. They are the minimum viable recovery protocol.

When you feel it: Identify the one task that is generating 80% of the stress. Either delegate it, defer it, or delete it. Almost nothing that feels urgent actually is. Take 48 hours. Return with clearer eyes.

# SECTION 8: THE WEEK-ONE PROTOCOL

Seven days. Seven actions. In order. Do not skip ahead. Each action has a specific completion state — not 'worked on it,' but 'done.'

| RULE | Every action has a verification criterion. If you cannot verify completion, you have not completed it. Momentum is built in week one. Everything after is maintenance. |
| --- | --- |

| Day | Action & Completion Criterion |
| --- | --- |
| Day 1 (Today) | Write the ForgeIQ one-pager. Problem (2 sentences). Solution (2 sentences). Who it is for (1 sentence). What it costs (1 sentence). Why you (1 sentence). Print it. Read it out loud. If it sounds like a brochure, rewrite it until it sounds like a conversation. DONE = printed copy in your hand. |
| Day 2 | Identify your 10 customer discovery targets. NCAA S&C directors accessible through UB athletics, your team, or your athletic network. Write their names, programs, and email addresses in a Google Sheet. DONE = 10 rows in a spreadsheet with contact info. |
| Day 3 | Send 5 of those 10 outreach emails. Subject: 'Quick question about your training data — 20 min?' Body: 2 sentences about the problem you are solving, 1 sentence about what you built, a Calendly link. Do not overthink this. Send it. DONE = 5 emails sent, Calendly link working. |
| Day 4 | Visit UB Blackstone LaunchPad (or their website). Register for office hours. Get on their radar. Ask: 'What UB programs support early-stage student founders?' DONE = one office hours session booked. |
| Day 5 | Begin the Stripe Atlas or Delaware LLC formation. Go to stripe.com/atlas. Pay the $89 fee if you have it (or do a free Delaware LLC through your state). DONE = LLC formation submitted or in progress. If you cannot afford $89, email UB entrepreneurship program — they sometimes cover this cost. |
| Day 6 | Build the ForgeIQ landing page. Carrd.co is free and takes 2 hours. Include: the problem, the product, a 'Request Access' form, and your email. Deploy it to a custom domain ($12/year on Namecheap). DONE = live public URL you can send to anyone. |
| Day 7 | Post on LinkedIn. One paragraph: 'I'm building an AI platform for NCAA strength and conditioning programs. We're looking for 3 founding partner programs to pilot at no cost in exchange for feedback. If you're an S&C director or know one — send me a DM.' DONE = post published, you did not delete it when the anxiety hit. |

| WEEK 1 EXIT STATE | One-pager written. 10 targets identified. 5 outreach emails sent. LaunchPad office hours booked. LLC in formation. Landing page live. LinkedIn post published. The company has started. |
| --- | --- |

# SECTION 9: TRACKING & ACCOUNTABILITY

## The ForgeIQ Dashboard — Track This Weekly

| Metric | Why It Matters |
| --- | --- |
| MRR (Monthly Recurring Revenue) | The number. Track it every Monday. It should go up every month once customers start paying. Any month it does not — investigate immediately. |
| Customer count | Total paying customers. Every new customer is a validation event. Every churn is a learning event. |
| Pipeline | Leads in discovery stage, demo scheduled, proposal sent, closed. Know where every deal is at all times. |
| Outreach volume | Emails sent per week. Meetings booked per week. Demos given per week. If outreach drops — pipeline dries up in 60 days. |
| Product velocity | Features shipped per week. Bugs closed per week. This is your technical momentum signal. |
| Runway | Months of operating capital remaining. Never let this fall below 6 months without having a funding plan active. |

## Monthly Review Protocol (First Monday, Every Month — 60 min)

- Review MRR vs. target. On track, ahead, or behind? Identify cause.

- Review pipeline. How many deals are 30 days or less from closing? What is blocking them?

- Review churn. Any customers at risk? Have you spoken to them recently?

- Review product. What was shipped this month? What customer feedback came in? What is the top priority for next month?

- Review team. Is everyone clear on their top priority? Is anyone burning out?

- Review runway. How much capital remains? Is the fundraising path on track?

- Set 3 company priorities for the coming month. Write them down. Share them with your co-founder or advisor.

| COURSE CORRECTION TRIGGER | If MRR growth is flat for 2 consecutive months AND no new customers are in the pipeline — stop all feature development. Spend 100% of non-technical time on sales until at least 3 new deals are in active discussion. |
| --- | --- |

# SECTION 10: THE FULL TIMELINE

| Milestone | State of the Company |
| --- | --- |
| Month 1 | LLC formed. One-pager written. 10 customer discovery interviews. Landing page live. First outreach sent. |
| Month 2 | Product productized for external users. Demo environment built. UB founding partner pilot agreement signed (even at $0). |
| Month 3 | AI Readiness Score v1 live. First paying customer ($3–6K). Applied to UB accelerator and 1 pitch competition. |
| Month 4 | Load spike detection live. ForgeIQ Athlete B2C MVP launched. 50 free users acquired. |
| Month 5–6 | 3 paying institutional customers. $3K–$5K MRR. SBIR application submitted. UB kinesiology collaboration started. |
| Month 6 | YC application submitted (September batch). Seed round investor list built. |
| Month 7–9 | Load prediction model live. $5K–$8K MRR. 200+ ForgeIQ Athlete users. First conference-level S&C director as customer. |
| Month 10–12 | Pre-seed fundraising active. 6+ paying institutional customers. $8K–$12K MRR. Pitch deck finalized. |
| Month 12–15 | Pre-seed round closed ($300–600K) OR YC/Techstars accepted. First sales hire onboarded. |
| Month 15–18 | Competition readiness AI live. $15K–$25K MRR. 10+ customers. Pro team pilot signed. |
| Month 18–24 | Seed round in discussion. $25K–$50K MRR. 20–30 customers. Team of 3–4. Second engineer hired. |
| Month 24–30 | Seed round closed ($1.5M–$3M). Full sales motion running. $50K–$80K MRR. 40+ customers. Injury risk AI live. |
| Month 30–36 | $80K–$120K MRR ($1M–$1.5M ARR). Series A in preparation OR acquisition conversations beginning. Team of 8–12. |
| Month 36–48 | $200K–$350K MRR ($2.4M–$4.2M ARR). Series A closed OR strategic acquisition at $20M–$60M. The wish is fulfilled. |

# APPENDIX A: RESOURCE DIRECTORY

## Business Formation & Legal

| Resource | Use & Access |
| --- | --- |
| Stripe Atlas | stripe.com/atlas — $89, Delaware C-Corp formation in 24 hours. Best if you plan to raise VC (VCs prefer C-Corps). |
| Clerky | clerky.com — More comprehensive, startup-specific legal docs included. $399 for full incorporation package. |
| YC Open Source Docs | ycombinator.com/documents — Free legal templates for SAFEs, advisor agreements, IP assignments. Use them. |
| Mercury Bank | mercury.com — Free business banking built for startups. No fees, great API, integrates with accounting tools. |

## Sales & Marketing

| Tool | Purpose |
| --- | --- |
| Apollo.io | Find NCAA S&C director contact info. Free tier: 50 exports/month. More than enough for early outreach. |
| Instantly.ai or Lemlist | Email outreach sequencing. Automate follow-ups without losing the personal touch. $50–$100/month. |
| Calendly | calendly.com — Free tier. Automate demo booking. Include in every outreach email. |
| Loom | loom.com — Record 3-minute demo videos. Use in outreach emails instead of attachments. Dramatically increases reply rates. |
| HubSpot CRM | hubspot.com — Free CRM for tracking your pipeline. Never let a deal fall through because you forgot to follow up. |

## Funding

| Source | What & How |
| --- | --- |
| Y Combinator | ycombinator.com — Apply every batch. Applications are free. Getting in is transformative. Not getting in is feedback. |
| Techstars Sports | techstars.com/accelerators — Sports-specific, $120K for 6%. Apply when you have 3+ customers. |
| Stadia Ventures | stadiaventures.com — Sports tech focused seed fund. Their portfolio is a roadmap of companies in your space. |
| NSF SBIR | seedfund.nsf.gov — Up to $275K non-dilutive for tech companies with a research component. Apply with UB faculty co-investigator. |
| AngelList | angel.co — List ForgeIQ, find sports/tech angels, and syndicate investment. Free to list. |

## Learning — Business

| Resource | Why |
| --- | --- |
| YC Startup School | startupschool.org — Free. The most concise, actionable startup curriculum that exists. Watch all of it. |
| 'Zero to One' — Peter Thiel | The philosophy of building companies that matter. Required reading. |
| 'The Mom Test' — Rob Fitzpatrick | How to do customer discovery without lying to yourself. Read before your first 10 interviews. |
| Lenny's Newsletter | lennysnewsletter.com — SaaS product and growth strategy. Free tier is sufficient. |
| SaaStr Annual Conference | saastr.com — The SaaS community conference. Free virtual access to many sessions. |

# APPENDIX B: TEMPLATES & SCRIPTS

## ForgeIQ Pitch Deck Outline (10 Slides)

| Slide | Content |
| --- | --- |
| Slide 1: Title | ForgeIQ — AI-Powered Strength Performance Platform. Your name. One sentence. |
| Slide 2: Problem | 'Every NCAA strength program generates mountains of training data. Almost none of it is analyzed. Coaches make load decisions by gut feel. Athletes get injured or undertrained as a result.' Show the gap. |
| Slide 3: Solution | 'ForgeIQ turns your training data into daily AI-powered readiness scores and load recommendations for every athlete.' Show the product — one screenshot. |
| Slide 4: Market | 1,100 NCAA programs + 25,000 private facilities + 3M competitive athletes. $2B+ addressable market. Growing. |
| Slide 5: Product | 3 screenshots maximum. Readiness dashboard, load prediction, team overview. No feature lists — show outcomes. |
| Slide 6: Traction | X paying customers. $Y MRR. Z% MoM growth. One customer quote. This slide is everything. |
| Slide 7: Business Model | Annual SaaS contracts: $6K–$60K/year institutional. $149/year individual athlete. 85%+ gross margin. |
| Slide 8: Team | You: NCAA athlete + backend engineer + WeightRoom Platform. Your co-founder if you have one. Your advisor. |
| Slide 9: Roadmap | Next 12 months: 3 product features, X new customers, $Y MRR target. |
| Slide 10: Ask | 'We are raising $[X] at $[Y] valuation to hire a sales lead and accelerate product. We are talking to [Z] investors and looking for [specific type of partner].' |

## Customer Discovery Email Template

| EMAIL | Subject: Quick question about [Program Name]'s training load data Coach [Name], I'm building an AI platform that watches athlete training load data and flags who's at risk of overtraining — and who's ready to push harder. Think of it as a readiness dashboard powered by your own program's data. I'm a competitive shot putter at UB and built the backend for a multi-school strength platform. I have early results from a pilot program that I think you'd find interesting. Would you have 20 minutes this week to see what we built? Happy to show you a demo customized to your program's sport. — Bryson [Phone] ¦ forgeiq.com ¦ [Calendly link] |
| --- | --- |

## Founding Partner Agreement — Core Terms

- Duration: 6 months free access to ForgeIQ platform

- Obligations: 30-minute monthly feedback call with the ForgeIQ team

- Data rights: ForgeIQ may use anonymized, aggregated data to improve AI models. All individual athlete data remains confidential.

- Testimonial: Founding partner agrees to provide a written testimonial and serve as a reference for prospective customers after 90 days

- Conversion: At end of 6 months, founding partner receives a 40% discount on the first annual contract if they choose to continue

- IP: All platform IP remains property of ForgeIQ. Customer data remains property of the customer.

# APPENDIX C: THE EXPERT NETWORK

| Expert / Org | Why & How to Access |
| --- | --- |
| First S&C Customer | Become your loudest evangelist. They open every door in the NCAA S&C community. Treat them like a partner, not just a user. |
| Sports Tech VC — Stadia, SeventySix | Follow them on Twitter/X. Engage with their content. When you have traction, a warm intro is worth 10x a cold email. Build the relationship before you need the check. |
| YC Alumni in Sports Tech | Search LinkedIn: 'Y Combinator' + 'sports' + 'health' + 'fitness.' Request connections. Most YC alumni respond to 'fellow founder building in sports tech' messages. |
| NSCA (National Strength & Conditioning Assoc.) | Get a student membership ($50/year). Attend their national conference. Every Head S&C Director in the country is in that room. This is the highest-density sales prospecting event in your market. |
| EXOS, Athletes' Performance founders | These are the elite private facilities that have the budget and the sophistication to pay for premium AI tools. Find the founders or heads of performance on LinkedIn. |
| Sports Science Journal Editors | Building a relationship with editors at JSCR (Journal of Strength & Conditioning Research) before you submit your research paper means your paper gets read by the right people. |

# APPENDIX D: FURTHER RESEARCH & NEXT LEVELS

## Advanced Product Directions (Year 3+)

- Biomechanics AI: integrate with force plate systems (Vald, Bertec, AMTI) to analyze movement quality alongside load. The company that unifies load + movement data owns the entire S&C workflow.

- Nutrition integration: training load planning integrated with nutrition periodization. The most underserved gap in athlete performance software.

- Recruiting intelligence: use performance data to help coaches identify which high school recruits will adapt best to their training system. Enormous value in the transfer portal era.

- International expansion: Premier League academies, Bundesliga clubs, and Australian rugby programs all have sophisticated S&C operations and technology budgets. International SaaS expansion is a Year 4+ play.

## Exit Strategy Research

- Study: Catapult Sports' acquisition history — they have bought 8+ companies in the sports performance tech space. Understand their criteria.

- Study: Every sports tech acquisition in the last 5 years (Crunchbase has this data). What was the ARR at acquisition? What was the multiple? What was the strategic rationale?

- Build relationships with strategic acquirers early: if a Catapult or WHOOP person is a customer, they are also a potential acquirer. Treat that relationship accordingly.

## The Company Beyond ForgeIQ

- The skills, network, and capital that ForgeIQ generates are the foundation for whatever you build next. The pattern of founder → company → exit → next company is the actual vehicle for generational wealth creation in tech.

- Your athletic experience, technical depth, and domain expertise in performance science is a compound asset. It appreciates with every year you spend at the intersection of these fields.

Your blueprint is ready. Section 8 — The Week-One Protocol — is where you start. Everything else is reference material for the journey. The most important action: open a Google Doc, write the words 'ForgeIQ — Problem, Solution, Price, Why Us.' Fill in each section. The company starts when you can read it out loud without flinching.